# FintechPressHub — Comprehensive SEO Upgrade Roadmap

Prepared: May 2026
Target deployment: Hostinger Node.js Business Plan
Architecture: React SPA (Vite) + Express backend (Node.js) + PostgreSQL (Drizzle ORM)

## How to Read This Document

Each item carries:

- ID — matches the audit table (T = Technical, O = On-Page, F = Off-Page, G = GEO, A = AEO, I = International, P = Programmatic, W = White Hat)

- Est. hours — realistic engineering time including testing

- Impact — 🔴 Critical · 🟡 Medium · 🟢 Low

- Files — primary files touched

- Skill — the Agent Skill created or reused for this item (all 8 live in /.agents/skills/)

- Dependency — items that must ship first

Total estimated effort: ~145 hours across 4 × 2-week sprints (~8 weeks)

## Architecture Note (Read First)

The single biggest SEO lever in this project is rendering full HTML before delivery.
Currently every public page (/, /blog/:slug, /services/:slug, /tools/*, /authors/:slug) is client-side rendered. Googlebot sees only the index.html shell. A prerender.mjs script is referenced in the build process but the file does not exist in the repository.

Sprint 1 begins with rebuilding this pipeline. Every other on-page improvement depends on it shipping first.

## Sprint 1 — Foundation & Quick Wins (Weeks 1–2)

Goal: Close the critical gaps that are actively blocking rankings. Establish all 8 Agent Skills. Estimated total: ~42 hours.

### T1 · Rebuild the prerender pipeline seo-technical-prerender · 🔴 Critical

Est: 6h | Depends on: nothing | Blocks: O1, O5, P4

The build script calls node scripts/prerender.mjs but this file is missing. Without it, every public page ships as a blank <div id="root"> to crawlers.

What to build:

- Write artifacts/fintechpresshub/scripts/prerender.mjs using Puppeteer (headless Chrome) or @prerenderer/renderer-puppeteer

- Crawl all static routes: /, /about, /services, /pricing, /blog, /contact, /tools, /tools/*, /write-for-us, /editorial-guidelines

- Crawl all dynamic routes by fetching slugs from the running API: /blog/:slug, /authors/:slug, /services/:slug

- Write pre-rendered HTML files to dist/public/ matching the URL path (e.g. dist/public/blog/my-slug/index.html)

- Configure Express to check for a matching pre-rendered file before falling back to index.html in production

Files:

artifacts/fintechpresshub/scripts/prerender.mjs          ← create

artifacts/api-server/src/app.ts                          ← update static serving logic

artifacts/fintechpresshub/package.json                   ← confirm build script order

Acceptance test:

curl -s https://www.fintechpresshub.com/blog/how-fintech-companies-can-win | grep "<h1"

# Must return the H1 text, not an empty result

### T3 · www → non-www 301 redirect middleware seo-technical-headers · 🔴 High

Est: 0.5h | Depends on: nothing

index.html and the sitemap both use https://www.fintechpresshub.com as canonical. But Express does not redirect fintechpresshub.com (no-www) requests to www. This creates duplicate content.

What to build:

- Add redirect middleware at the top of artifacts/api-server/src/app.ts:

- app.use((req, res, next) => {

- const host = req.headers['x-forwarded-host'] || req.headers.host;

- if (host && !host.startsWith('www.') && process.env.NODE_ENV === 'production') {

- return res.redirect(301, `https://www.${host}${req.url}`);

- }

- next();

- });

Files: artifacts/api-server/src/app.ts

### T2 · HTTP security headers seo-technical-headers · 🟡 Medium

Est: 1h | Depends on: nothing

Add to Express via a single middleware block. These are minor ranking signals and mandatory for YMYL trust.

| Header | Value |
| --- | --- |
| Strict-Transport-Security | max-age=31536000; includeSubDomains |
| X-Content-Type-Options | nosniff |
| X-Frame-Options | DENY |
| Referrer-Policy | strict-origin-when-cross-origin |
| Permissions-Policy | camera=(), microphone=(), geolocation=() |

Files: artifacts/api-server/src/app.ts

### T4 · Immutable cache headers for hashed assets seo-technical-headers · 🟡 Medium

Est: 1h | Depends on: nothing

Vite content-hashes all JS/CSS filenames. Express should serve them with Cache-Control: public, max-age=31536000, immutable. Un-hashed files (HTML, robots.txt, sitemap.xml) should use no-cache.

Files: artifacts/api-server/src/app.ts

### T7 · .env.example and Hostinger migration checklist seo-technical-hostinger · 🟠 Ops

Est: 1h | Depends on: nothing

No migration guide exists. A developer setting up Hostinger hPanel with a fresh Node.js app will miss variables.

What to create:

- .env.example at the project root with every required variable, its purpose, and where to get the value

- docs/hostinger-deployment.md covering: hPanel Node.js setup, PostgreSQL provisioning on Hostinger, environment variable entry, build command (pnpm run build:production), start command (node artifacts/api-server/dist/index.mjs), and port configuration

Variables to document:

DATABASE_URL        PostgreSQL connection string from Hostinger MySQL/PG panel

SITE_URL            https://www.fintechpresshub.com (no trailing slash)

ADMIN_EMAILS        Comma-separated admin email list

ADMIN_PASSWORD      Initial admin password (bcrypt-hashed on first boot)

INDEXNOW_KEY        8-128 char alphanumeric key from indexnow.org

RESEND_API_KEY      From resend.com dashboard

SESSION_SECRET      Random 64-char string

REPORT_FROM_EMAIL   "FintechPressHub <hello@fintechpresshub.com>"

CONTACT_NOTIFY_TO   Email address for contact form notifications

PITCH_RECIPIENT_EMAIL  Email for guest post pitch notifications

Files: .env.example (create), docs/hostinger-deployment.md (create)

### O2 · Expand short meta descriptions seo-onpage-fintech · 🔴 High

Est: 1h | Depends on: nothing

Seven page-level meta descriptions are under 100 characters. The target is 150–160 characters with a keyword and a CTA.

| Page key | Current (chars) | Rewrite target |
| --- | --- | --- |
| home | 66 | "Scale organic growth with fintech's specialist SEO and content marketing agency — expert writers, tier-1 link placements, and measurable ranking results." |
| writeForUs | 42 | "Pitch a guest article to FintechPressHub. We publish expert-level fintech, payments, and lending content for a 50,000+ monthly reader audience." |
| about | 64 | "FintechPressHub is a specialist fintech SEO agency built by operators who have worked inside payments, lending, and banking — not generalists learning on your account." |
| adminServices | 14 | (add noindex — admin page, doesn't need a real description) |
| adminBlog | 19 | (same — noindex) |
| adminCommissioningTopics | 43 | (same — noindex) |
| adminNewsletter | 77 | (same — noindex) |
| adminModeration | 68 | (same — noindex) |

Files: artifacts/fintechpresshub/src/lib/metaData.ts

### O7 · Fix ORGANIZATION_SCHEMA missing @id seo-onpage-fintech · 🟡 Medium

Est: 0.5h | Depends on: nothing

metaData.ts exports ORGANIZATION_SCHEMA without an @id. index.html also declares an Organization without @id. These are two unlinked entity declarations. Merging them into one canonical @id: "https://www.fintechpresshub.com#organization" lets Google unify them in its Knowledge Graph.

Files: artifacts/fintechpresshub/src/lib/metaData.ts, artifacts/fintechpresshub/index.html

### O3 · Add og:locale to PageMeta.tsx seo-onpage-fintech · 🟡 Medium

Est: 0.5h | Depends on: nothing

index.html sets og:locale as a fallback but Helmet's per-page render overrides the head without re-emitting it. Add <meta property="og:locale" content="en_US" /> to the PageMeta Helmet block.

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx

### G1 · Differentiate AI crawlers in robots.txt seo-geo-fintech · 🔴 High

Est: 0.5h | Depends on: nothing

The current User-agent: * blanket allows everything. This needs to be split:

# Beneficial AI search agents — cite content in AI answers (allow)

User-agent: OAI-SearchBot

Allow: /

User-agent: PerplexityBot

Allow: /

User-agent: ClaudeBot

Allow: /

User-agent: YouBot

Allow: /

# AI training scrapers — no citation benefit, consume bandwidth (block)

User-agent: GPTBot

Disallow: /

User-agent: CCBot

Disallow: /

User-agent: anthropic-ai

Disallow: /

# All standard crawlers

User-agent: *

Allow: /

Disallow: /api/

Disallow: /admin

Disallow: /admin/

Disallow: /404

Files: artifacts/fintechpresshub/public/robots.txt

### G4 · Complete sameAs entity links seo-geo-fintech · 🟡 Medium

Est: 0.5h | Depends on: nothing

Add Crunchbase, AngelList, and any fintech directory profiles to the sameAs array in both metaData.ts and index.html. AI knowledge graphs cross-reference these to resolve the entity.

Files: artifacts/fintechpresshub/src/lib/metaData.ts, artifacts/fintechpresshub/index.html

### W3 · Author @id linking in BlogPosting schema seo-whitehat-fintech · 🔴 High

Est: 1h | Depends on: nothing

The author field in ArticleSchema emits name and url but not "@id". Without it Google cannot merge the author entity across posts.

Change in PageMeta.tsx:

author: props.article.author

? {

"@type": "Person",

"@id": `${props.article.authorUrl ?? canonical}#person`,  // ← add this

name: props.article.author,

url: props.article.authorUrl,

jobTitle: props.article.authorJobTitle,

}

: undefined,

Also ensure blog-post.tsx passes authorUrl pointing to /authors/:slug.

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx, artifacts/fintechpresshub/src/pages/blog-post.tsx

### W2 · rel="author" link tag on blog posts seo-whitehat-fintech · 🟡 Medium

Est: 0.5h | Depends on: W3

Add to PageMeta.tsx when props.article?.authorUrl is present:

{props.article?.authorUrl ? (

<link rel="author" href={props.article.authorUrl} />

) : null}

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx

### T5 · /status noindex + /404 cleanup seo-technical-prerender · 🟡 Medium

Est: 0.5h | Depends on: nothing

- /status page: add noindex: true to its PageMeta call

- Confirm robots.txt Disallow: /404 applies correctly to the <Route path="/404"> component

Files: artifacts/fintechpresshub/src/pages/status.tsx

### I5 · Set lang="en-US" on <html> seo-international-fintech · 🟢 Low

Est: 0.25h | Depends on: nothing

Change <html lang="en"> to <html lang="en-US"> in index.html. Assistive technologies and Google both use this for locale disambiguation.

Files: artifacts/fintechpresshub/index.html

### Sprint 1 Agent Skills to create

| Skill file | Covers |
| --- | --- |
| /.agents/skills/seo-technical-prerender/SKILL.md | Prerender pipeline, sitemap image extension, tool page rendering |
| /.agents/skills/seo-technical-headers/SKILL.md | Security headers, redirect middleware, cache-control |
| /.agents/skills/seo-technical-hostinger/SKILL.md | Hostinger hPanel deployment, env vars, build commands |
| /.agents/skills/seo-onpage-fintech/SKILL.md | Meta descriptions, schema fixes, og:locale, HowTo, Service schema |
| /.agents/skills/seo-geo-fintech/SKILL.md | robots.txt AI policy, BLUF formatting, speakable schema, entity sameAs |
| /.agents/skills/seo-whitehat-fintech/SKILL.md | Author @id linking, rel=author, dateModified, corrections policy |

Sprint 1 total: ~12.75 hours of engineering

## Sprint 2 — Schema Depth & Discovery (Weeks 3–4)

Goal: Add the structured data and content signals that drive featured snippets, AI citations, and rich results. Estimated total: ~30 hours.

### A1 · FAQPage schema on blog posts and service pages seo-aeo-fintech · 🔴 High

Est: 3h | Depends on: T1 (prerender)

FAQPage schema currently only exists on the home page. Blog posts contain natural FAQ sections and service pages contain objection-handling content — both qualify.

What to build:

- Add a faqItems field to the blog post DB schema (optional jsonb array of {question, answer})

- Surface an FAQ editor in the Admin Blog form

- In blog-post.tsx, pass faq={post.faqItems} to PageMeta

- In service-detail.tsx, define static FAQ arrays per service and pass to PageMeta

Files:

lib/db/src/schema/blogPosts.ts          ← add faqItems column

artifacts/api-server/src/routes/blog.ts ← expose in response

artifacts/fintechpresshub/src/pages/blog-post.tsx

artifacts/fintechpresshub/src/pages/service-detail.tsx

artifacts/fintechpresshub/src/pages/admin-blog.tsx

### A5 · SoftwareApplication schema on tool pages seo-aeo-fintech · 🟡 Medium

Est: 1h | Depends on: T1

All 10 free tools at /tools/* qualify for rich results if they emit SoftwareApplication schema.

{

"@type": "SoftwareApplication",

"name": "Fintech Readability Checker",

"applicationCategory": "BusinessApplication",

"operatingSystem": "Web",

"offers": { "@type": "Offer", "price": "0", "priceCurrency": "USD" },

"url": "https://www.fintechpresshub.com/tools/readability-checker"

}

Add a toolSchema prop to PageMeta and wire it up in each tool page.

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx, each tools/*.tsx

### A3 · Question-format titles on informational blog posts seo-aeo-fintech · 🟡 Medium

Est: 2h | Depends on: nothing

Posts targeting informational queries ("how does fintech SEO work") convert better as featured snippets when the H1 and title use question format. This is a content audit, not a code change.

Deliverable: A docs/seo-title-rewrites.md file listing recommended title rewrites for all 15 seed posts, following the pattern:

- Old: "Topical Authority: The Fintech Marketer's Secret Weapon"

- New: "What Is Topical Authority in Fintech SEO (And How to Build It)?"

This file is a guide for the admin to apply rewrites in the CMS — not automated.

### O5 · HowTo schema on all tool pages seo-onpage-fintech · 🟡 Medium

Est: 3h | Depends on: A5

Each tool has 3–5 clear usage steps that map directly to HowTo schema. Combine with SoftwareApplication schema from A5 — both can coexist.

Add to PageMeta.tsx:

export type HowToStep = { name: string; text: string };

export type HowToSchema = { name: string; description: string; steps: HowToStep[]; totalTime?: string };

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx, each tools/*.tsx

### O4 · Tailored schema for each service detail page seo-onpage-fintech · 🟡 Medium

Est: 2h | Depends on: nothing

/services/:slug uses a generic ServiceSchema. Each service needs individual description, deliverables, and areaServed values tailored to the service, not a single fallback object.

What to build:

- Create a SERVICE_SCHEMA_MAP in service-detail.tsx keyed by slug

- Each entry has name, description, serviceType, areaServed, deliverables[]

- Wire into the existing PageMeta service prop

Files: artifacts/fintechpresshub/src/pages/service-detail.tsx

### G2 · BLUF content formatting guide + admin tooling seo-geo-fintech · 🔴 High

Est: 3h | Depends on: nothing

AI Overviews (Google's AI answers) and Perplexity preferentially cite pages that answer the query in the first 1–2 sentences. Current blog posts open with scene-setting paragraphs.

What to build:

- docs/seo-bluf-writing-guide.md — a plain-English guide for authors on BLUF formatting

- In the Admin Blog editor, add a "BLUF summary" text field (1–2 sentences, 40–60 words) that prepends to the stored content field as a <p class="bluf-summary"> element

- Add a visual indicator in the admin editor when the first paragraph exceeds 80 words (flagging non-BLUF posts)

Files:

lib/db/src/schema/blogPosts.ts            ← add blufSummary text column

artifacts/api-server/src/routes/blog.ts   ← expose in API

artifacts/fintechpresshub/src/pages/admin-blog.tsx

docs/seo-bluf-writing-guide.md            ← create

### G3 · speakable schema on home and blog pages seo-geo-fintech · 🟡 Medium

Est: 2h | Depends on: T1

speakable markup flags specific content sections as suitable for text-to-speech AI (Google Assistant, AI Overviews audio). Add to home, about, and high-traffic blog posts.

Pattern:

{

"@type": "WebPage",

"speakable": {

"@type": "SpeakableSpecification",

"cssSelector": [".bluf-summary", "h1", ".hero-description"]

}

}

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx, artifacts/fintechpresshub/src/pages/home.tsx

### G5 · Populate about and mentions entity arrays on blog posts seo-geo-fintech · 🟡 Medium

Est: 2h | Depends on: nothing

ArticleSchema in PageMeta supports about[] and mentions[] but blog-post.tsx never passes them. These fields feed AI entity understanding.

What to build:

- Add aboutEntities jsonb and mentionEntities jsonb columns to blogPostsTable

- Expose in the admin blog form as comma-separated tag inputs labelled "Topics covered" and "Entities mentioned"

- Wire from blog-post.tsx into PageMeta article.about and article.mentions

Files:

lib/db/src/schema/blogPosts.ts

artifacts/api-server/src/routes/blog.ts

artifacts/fintechpresshub/src/pages/admin-blog.tsx

artifacts/fintechpresshub/src/pages/blog-post.tsx

### F1 · HowTo + WebPage schema on /write-for-us seo-offpage-fintech · 🟡 Medium

Est: 1h | Depends on: nothing

The Write For Us page has 3 clear steps (Pitch → Review → Publish). Wrapping these in HowTo schema signals to Google this is an active editorial program.

Files: artifacts/fintechpresshub/src/pages/write-for-us.tsx

### F2 · rel attribute policy for outbound blog links seo-offpage-fintech · 🔴 High

Est: 2h | Depends on: nothing

Blog HTML content is stored raw in the DB. Outbound links need consistent rel management.

What to build:

- A post-processing step in the blog content renderer (blog-post.tsx) that:

  - Adds rel="noopener noreferrer" to all external links

  - Flags links to domains in a SPONSORED_DOMAINS list with rel="sponsored noopener"

  - Passes internal links (same domain) through unchanged

Files: artifacts/fintechpresshub/src/pages/blog-post.tsx

### T6 · Add <image:image> to blog post sitemap entries seo-technical-prerender · 🟡 Medium

Est: 2h | Depends on: nothing

Blog posts have cover images (coverImage column). Adding image URLs to sitemap entries with the image sitemap extension improves Google Image search visibility.

<url>

<loc>https://www.fintechpresshub.com/blog/my-post</loc>

<image:image>

<image:loc>https://www.fintechpresshub.com/objects/cover.jpg</image:loc>

<image:title>Post Title</image:title>

</image:image>

</url>

Files: artifacts/api-server/src/routes/sitemap.ts

### W6 · Meaningful dateModified on blog posts seo-whitehat-fintech · 🟡 Medium

Est: 1h | Depends on: nothing

The DB already has updatedAt that auto-bumps on every save. The issue is that minor admin edits (fixing a typo) incorrectly signal a major content update to Google.

What to build:

- Add a lastMaterialUpdateAt timestamp column to blogPostsTable

- Add a "Mark as materially updated today" checkbox in the Admin Blog editor

- Use lastMaterialUpdateAt ?? publishedAt for dateModified in the schema and the "Last updated" byline

Files:

lib/db/src/schema/blogPosts.ts

artifacts/api-server/src/routes/blog.ts

artifacts/fintechpresshub/src/pages/admin-blog.tsx

artifacts/fintechpresshub/src/pages/blog-post.tsx

### W4 · Corrections and updates policy page seo-whitehat-fintech · 🟡 Medium

Est: 1h | Depends on: nothing

Google's quality rater guidelines explicitly look for corrections policies on YMYL content. Add a short section to /editorial-guidelines covering:

- How factual errors are reported

- Correction timeline (48h target)

- How corrections are marked in published articles

- Archival policy for removed content

Files: artifacts/fintechpresshub/src/pages/editorial-guidelines.tsx

### Sprint 2 Agent Skills to create

| Skill file | Covers |
| --- | --- |
| /.agents/skills/seo-aeo-fintech/SKILL.md | FAQPage schema, SoftwareApplication, HowTo, question titles, QAPage |
| /.agents/skills/seo-offpage-fintech/SKILL.md | rel attribute policy, write-for-us schema, PR automation, disavow |

Sprint 2 total: ~25 hours of engineering

## Sprint 3 — Content Architecture (Weeks 5–6)

Goal: Build the programmatic content infrastructure that compounds over time — category hubs, glossary, location pages skeleton. Estimated total: ~42 hours.

### P3 · Blog category hub pages seo-programmatic-fintech · 🟡 Medium

Est: 4h | Depends on: T1

/blog/category/seo-strategy, /blog/category/link-building, /blog/category/technical-seo etc. don't exist. The blogPostsTable has a category column — hub pages are just filtered list views.

What to build:

- New Express route: GET /api/blog/categories — returns distinct category slugs + post counts

- New Express route: GET /api/blog/category/:slug — returns posts for that category

- New frontend page: artifacts/fintechpresshub/src/pages/blog-category.tsx

- Route in App.tsx: /blog/category/:slug

- Add to sitemap dynamically alongside blog posts

- ItemList schema on each category page listing posts

- Add category nav links to the blog listing sidebar

Files:

artifacts/api-server/src/routes/blog.ts

artifacts/fintechpresshub/src/pages/blog-category.tsx  ← create

artifacts/fintechpresshub/src/App.tsx

artifacts/api-server/src/routes/sitemap.ts

### P1 + A2 · Fintech SEO Glossary (combined) seo-programmatic-fintech + seo-aeo-fintech · 🔴 High

Est: 8h | Depends on: T1

A /glossary index and /glossary/:term detail pages are the single highest-leverage programmatic play. Terms like "topical authority SEO", "YMYL content", "E-E-A-T for fintech" have real search volume and near-zero competition at this URL structure.

What to build:

Backend:

- New DB table: glossaryTermsTable — slug, term, shortDefinition, fullDefinition, relatedTerms[], seeAlso[], category, publishedAt

- Seed with 30–50 initial fintech SEO terms

- Express routes: GET /api/glossary, GET /api/glossary/:slug

- Add glossary URLs to sitemap

Frontend:

- /glossary — hub page with DefinedTermSet schema + ItemList schema, alphabetical index

- /glossary/:slug — term detail page with DefinedTerm schema, related terms, internal links to blog posts using that term

- Add "Glossary" to the footer navigation

Schema:

{

"@type": "DefinedTermSet",

"name": "Fintech SEO Glossary",

"url": "https://www.fintechpresshub.com/glossary"

}

Files:

lib/db/src/schema/glossaryTerms.ts        ← create

lib/db/src/schema/index.ts                ← add export

lib/db/src/seed-data/glossaryTerms.ts     ← create

lib/db/src/seed.ts                        ← add seeder

artifacts/api-server/src/routes/glossary.ts ← create

artifacts/api-server/src/routes/index.ts  ← register

artifacts/api-server/src/routes/sitemap.ts

artifacts/fintechpresshub/src/pages/glossary.tsx         ← create

artifacts/fintechpresshub/src/pages/glossary-term.tsx    ← create

artifacts/fintechpresshub/src/App.tsx

artifacts/fintechpresshub/src/components/Footer.tsx

### P4 · Confirm tool pages included in prerender seo-programmatic-fintech · 🔴 High

Est: 1h | Depends on: T1

The 10 tool pages at /tools/* must be in the prerender route list. The tool pages are entirely client-side (no API calls on mount) so prerendering them is straightforward — they just need to be included in the crawl list.

Files: artifacts/fintechpresshub/scripts/prerender.mjs

### I1 · hreflang baseline tags seo-international-fintech · 🟡 Medium

Est: 1h | Depends on: nothing

Even with a single English version, hreflang="en" with x-default tells Google which language version to serve. Without it, Google may incorrectly infer the target locale.

Add to PageMeta.tsx:

<link rel="alternate" hrefLang="en" href={canonical} />

<link rel="alternate" hrefLang="x-default" href={canonical} />

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx

### I3 · Location landing page infrastructure seo-international-fintech · 🔴 High

Est: 8h | Depends on: T1, P3

"fintech SEO agency London", "fintech SEO agency New York", "fintech content marketing Singapore" are high-intent queries with low competition.

What to build:

Backend:

- New DB table: locationPagesTable — slug, city, country, countryCode, headline, description, localTrustSignals[], testimonialId

- Express route: GET /api/locations/:slug

- Add to sitemap

Frontend:

- /locations/:slug — location landing page template with:

  - Localised headline ("Fintech SEO Agency in London")

  - City-specific trust signals and case study references

  - Same services/pricing CTA as main site

  - LocalBusiness schema with addressLocality

Seed locations: London, New York, Singapore, Sydney, Dubai, Toronto

Files:

lib/db/src/schema/locationPages.ts       ← create

artifacts/api-server/src/routes/locations.ts ← create

artifacts/fintechpresshub/src/pages/location.tsx ← create

artifacts/fintechpresshub/src/App.tsx

artifacts/api-server/src/routes/sitemap.ts

### W1 · Guest post editorial workflow in admin seo-whitehat-fintech · 🟡 Medium

Est: 4h | Depends on: nothing

The moderation inbox receives pitches but has no structured pipeline. Add status tracking.

What to build:

- Add status column to guestPostSubmissionsTable: received | reviewing | accepted | rejected | published

- Add adminNotes text column for internal feedback

- Update admin-moderation.tsx to show status badges, a status-change dropdown, and a notes field

- Update /write-for-us page to show a "What happens next" timeline: "We review within 5 business days → Editor responds with feedback → Accepted posts go live within 3 weeks"

Files:

lib/db/src/schema/guestPostSubmissions.ts

artifacts/api-server/src/routes/adminModeration.ts

artifacts/fintechpresshub/src/pages/admin-moderation.tsx

artifacts/fintechpresshub/src/pages/write-for-us.tsx

### P5 · "Top Fintech Publications" resource page seo-programmatic-fintech · 🟡 Medium

Est: 4h | Depends on: T1

A /resources/fintech-publications page listing 40–50 tier-1 fintech publications (with DA, traffic tier, topic focus, and pitch guidelines) is the type of data-driven linkable asset that earns natural backlinks from fintech marketing blogs.

What to build:

- Static data file: artifacts/fintechpresshub/src/data/fintechPublications.ts

- Frontend page: /resources/fintech-publications

- ItemList schema listing each publication as a ListItem

- Link from the Write For Us page and Footer

Files:

artifacts/fintechpresshub/src/data/fintechPublications.ts ← create

artifacts/fintechpresshub/src/pages/resources/fintech-publications.tsx ← create

artifacts/fintechpresshub/src/App.tsx

artifacts/fintechpresshub/src/pages/write-for-us.tsx

### Sprint 3 Agent Skills to create

| Skill file | Covers |
| --- | --- |
| /.agents/skills/seo-programmatic-fintech/SKILL.md | Category hubs, glossary, location pages, resource pages, comparison pages |
| /.agents/skills/seo-international-fintech/SKILL.md | hreflang, og:locale alternates, location pages, locale formatting |

Sprint 3 total: ~30 hours of engineering

## Sprint 4 — Scale & Authority (Weeks 7–8)

Goal: The harder, higher-effort items that compound the earlier wins. Estimated total: ~35 hours.

### P2 · Service comparison landing pages seo-programmatic-fintech · 🔴 High

Est: 6h | Depends on: T1, P3

"FintechPressHub vs [competitor]" and "fintech content agency vs generalist agency" pages are high-converting, long-tail queries.

What to build:

- Static data file with 5–8 comparisons

- Template page /compare/:slug with a comparison table, pros/cons, and a CTA

- Product schema with CompetitiveAdvantage notes

- Add to sitemap and footer

Files:

artifacts/fintechpresshub/src/data/comparisons.ts  ← create

artifacts/fintechpresshub/src/pages/compare.tsx    ← create

artifacts/fintechpresshub/src/App.tsx

### A2 (part 2) · Glossary admin CMS seo-aeo-fintech · 🟡 Medium

Est: 4h | Depends on: Sprint 3 P1+A2

Add a full CRUD admin panel for the glossary (list, create, edit, delete terms) so new terms can be added without code changes.

Files:

artifacts/fintechpresshub/src/pages/admin-glossary.tsx  ← create

artifacts/api-server/src/routes/glossary.ts             ← extend with POST/PUT/DELETE

artifacts/fintechpresshub/src/App.tsx

### F3 · PR amplification webhook seo-offpage-fintech · 🟡 Medium

Est: 3h | Depends on: nothing

After a post is published, a structured notification should be sent to a configurable webhook URL (Slack, Make, Zapier) with the post title, URL, author, and category — so the team can immediately amplify via social and PR channels.

What to build:

- Add PR_WEBHOOK_URL env variable (optional)

- After a successful publish in blog.ts, POST to the webhook URL with post metadata

- Log webhook result without blocking the publish response

Files: artifacts/api-server/src/routes/blog.ts, .env.example

### F4 · Surface per-author RSS in author profile head seo-offpage-fintech · 🟢 Low

Est: 0.5h | Depends on: nothing

Per-author RSS feeds (/authors/:slug/rss.xml) exist and are in the sitemap, but they should also appear as <link rel="alternate" type="application/rss+xml"> autodiscovery tags on every blog post by that author — not just on the author profile page.

Files: artifacts/fintechpresshub/src/pages/blog-post.tsx

### A4 · QAPage schema on Contact page seo-aeo-fintech · 🟢 Low

Est: 0.5h | Depends on: nothing

The contact page likely attracts queries like "how do I hire a fintech SEO agency". A small FAQ block + QAPage schema on the contact page targets these queries.

Files: artifacts/fintechpresshub/src/pages/contact.tsx

### I2 · og:locale:alternate for UK/APAC markets seo-international-fintech · 🟢 Low

Est: 0.5h | Depends on: I1

Add og:locale:alternate for en_GB and en_SG to improve LinkedIn/Facebook click-through from UK and Singapore audiences.

Files: artifacts/fintechpresshub/src/components/PageMeta.tsx

### I4 · Locale-aware date formatting seo-international-fintech · 🟢 Low

Est: 1h | Depends on: nothing

Replace all hardcoded date renders in the frontend with Intl.DateTimeFormat using the user's browser locale, defaulting to en-GB (day-first) as it's more internationally neutral than en-US.

Files: artifacts/fintechpresshub/src/pages/blog-post.tsx, artifacts/fintechpresshub/src/pages/blog.tsx

### F5 · Disavow file admin infrastructure seo-offpage-fintech · 🟠 Risk

Est: 3h | Depends on: nothing

For a YMYL fintech site, the ability to generate and manage a disavow file is important for link health.

What to build:

- New DB table: disavowDomainsTable — domain, reason, addedAt, addedBy

- Admin route: /admin/disavow — list domains, add/remove

- API endpoint: GET /api/admin/disavow/export — returns a Google Disavow Tool-compatible plain text file

- Download button in the admin UI

Files:

lib/db/src/schema/disavowDomains.ts             ← create

artifacts/api-server/src/routes/disavow.ts      ← create

artifacts/fintechpresshub/src/pages/admin-disavow.tsx ← create

### W5 · Author RSS autodiscovery on per-post pages seo-whitehat-fintech · 🟢 Low

Est: 1h | Depends on: F4

Blog posts by a specific author should emit that author's RSS feed in the <head> autodiscovery link, in addition to the site-wide feed. Already handled on author profile pages — needs extending to individual posts.

Files: artifacts/fintechpresshub/src/pages/blog-post.tsx

### O6 · Pass DB tags to PageMeta on all blog posts seo-onpage-fintech · 🟢 Low

Est: 0.5h | Depends on: nothing

blog-post.tsx has access to the post's tags array from the API but PageMeta article.tags is not being populated. This causes article:tag OG meta tags to be missing from all posts.

Files: artifacts/fintechpresshub/src/pages/blog-post.tsx

### Sprint 4 Agent Skills — no new ones needed

All 8 skills are created by end of Sprint 3. Sprint 4 work falls within existing skills.

Sprint 4 total: ~20 hours of engineering

## Full Effort Summary

| Sprint | Focus | Hours | Weeks |
| --- | --- | --- | --- |
| Sprint 1 | Foundation, headers, quick wins | ~13h | 1–2 |
| Sprint 2 | Schema depth, BLUF, discovery | ~25h | 3–4 |
| Sprint 3 | Content architecture, glossary, locations | ~30h | 5–6 |
| Sprint 4 | Scale, authority, comparison pages | ~20h | 7–8 |
| Total |  | ~88h | 8 weeks |

## Agent Skills Created (all 8 categories)

| Skill | Category | Location |
| --- | --- | --- |
| seo-technical-prerender | Technical | /.agents/skills/seo-technical-prerender/SKILL.md |
| seo-technical-headers | Technical | /.agents/skills/seo-technical-headers/SKILL.md |
| seo-technical-hostinger | Technical | /.agents/skills/seo-technical-hostinger/SKILL.md |
| seo-onpage-fintech | On-Page | /.agents/skills/seo-onpage-fintech/SKILL.md |
| seo-offpage-fintech | Off-Page | /.agents/skills/seo-offpage-fintech/SKILL.md |
| seo-geo-fintech | GEO | /.agents/skills/seo-geo-fintech/SKILL.md |
| seo-aeo-fintech | AEO | /.agents/skills/seo-aeo-fintech/SKILL.md |
| seo-international-fintech | International | /.agents/skills/seo-international-fintech/SKILL.md |
| seo-programmatic-fintech | Programmatic | /.agents/skills/seo-programmatic-fintech/SKILL.md |
| seo-whitehat-fintech | White Hat | /.agents/skills/seo-whitehat-fintech/SKILL.md |

## Quick-Start: Highest ROI Items to Implement First

If you want to pick just the items that unlock the most value fastest:

- T1 — Prerender pipeline (unlocks all on-page improvements)

- T3 — www redirect (eliminates duplicate content today)

- G1 — robots.txt AI crawler policy (allows AI citation traffic)

- W3 — Author @id in BlogPosting (E-E-A-T entity linking)

- O2 — Expand meta descriptions (immediate SERP click-through improvement)

- A1 — FAQPage on blog posts (featured snippet + AI Overview eligibility)

- P1+A2 — Glossary pages (compounding programmatic SEO asset)